EXPERIS | ManpowerGroup

CMMI Level 3 Evidence

Sprint 23 · Banco Meridian

Proyecto: BankPortal — Banco Meridian

Sprint 23 | FEAT-021 | v1.23.0 | 09/04/2026

CONFIDENCIAL — Uso interno Experis

1. Process Areas — Evidencias Sprint 23

| PA | Práctica | Evidencia | Estado |
| --- | --- | --- | --- |
| PP | SP 1.1 Estimación de alcance | Sprint Planning Doc 23 — 9 US, 24 SP, 9 Jira issues SCRUM-123..131 | ✅ |
| PP | SP 1.2 Plan de proyecto | docs/sprints/SPRINT-023-planning.md — pipeline 9 steps | ✅ |
| PMC | SP 1.1 Monitorizar métricas | KPIs: 24/24 SP, 47/47 tests, 89% cov, 0 defectos | ✅ |
| PMC | SP 1.6 Gates formales | G-1..G-7 + G-5b aprobados con fecha + rol en session.json | ✅ |
| RSKM | SP 2.1 Identificar riesgos | Risk Register Sprint 23 — 0 activos, 3 cerrados | ✅ |
| VER | SP 2.2 Revisión entre pares | CR-FEAT-021-sprint23.md — APPROVED 0 blockers | ✅ |
| VAL | SP 2.1 Validación con criterios | QA-FEAT-021-sprint23.md — 47/47 PASS + smoke 9/9 | ✅ |
| CM | SP 1.1 Baseline de configuración | Flyway V26, tag v1.23.0, session.json versionado | ✅ |
| PPQA | SP 1.1 Evaluar procesos | guardrail-pre-gate.js 10/10 OK — evidencia G-4b | ✅ |
| REQM | SP 1.1 Gestión de requisitos | SRS FEAT-021 + RTM 9 US → 10 RN → TC → implementación | ✅ |
| DAR | SP 1.5 Registro de decisiones | ADR-036 y ADR-037 en docs/architecture/ | ✅ |

2. Gates Aprobados Sprint 23

| Gate | Step | Aprobador | Fecha |
| --- | --- | --- | --- |
| G-1 | Scrum Master | Product Owner | 09/04/2026 |
| G-2 | Requirements Analyst | Product Owner | 09/04/2026 |
| HITL-PO-TL | UX/UI Designer | PO + Tech Lead | 09/04/2026 |
| G-3 | Architect | Tech Lead | 09/04/2026 |
| G-3b | FA-Agent + Docs | AUTO | 09/04/2026 |
| G-4 | Developer | Tech Lead | 09/04/2026 |
| G-4b | Guardrails | AUTO 10/10 | 09/04/2026 |
| G-5 | Code Reviewer | Tech Lead | 09/04/2026 |
| G-5b | Security Agent | AUTO GREEN | 09/04/2026 |
| G-6 | QA Tester | QA Lead + PO | 09/04/2026 |
| G-7 | DevOps | Release Manager | 09/04/2026 |