Evidencias CMMI Level 3 — Sprint 18

BankPortal · Banco Meridian · 2026-05-07

1. Declaración de conformidad

El Sprint 18 ha sido ejecutado conforme a los procesos CMMI Nivel 3 activos en el proyecto BankPortal. Todas las áreas de proceso aplicables han sido satisfechas con evidencia documental completa.

2. Áreas de proceso — Evidencia Sprint 18

| Área de Proceso | SPs | Estado | Evidencia |
| --- | --- | --- | --- |
| PP — Project Planning | SP 1.1, 2.1, 3.1 | ✅ | SPRINT-018-planning.md, PROJECT-PLAN-v1.18.docx |
| PMC — Monitoring & Control | SP 1.1, 1.2, 1.3 | ✅ | Burndown, daily scrums, SPRINT-018-report.docx |
| RSKM — Risk Management | SP 1.1, 1.2, 1.3 | ✅ | RISK-REGISTER-Sprint18.docx, 3 riesgos cerrados |
| REQM — Requirements Mgmt | SP 1.1, 1.4 | ✅ | RF-1601..1606, TRACEABILITY-FEAT-016.docx |
| VER — Verification | SP 1.1, 2.1, 3.1 | ✅ | CR 5/5 resueltos, 101 tests PASS, PCI validado |
| VAL — Validation | SP 1.1, 2.1 | ✅ | QA sign-off, 86% cov, sprint goal 100% |
| CM — Config Management | SP 1.1, 1.2, 2.1 | ✅ | Git branching, v1.18.0 tag, Flyway V18/V18b/V18c |
| MA — Measurement | SP 1.1, 1.2, 2.1 | ✅ | Velocidad 23.6 SP/sprint, KPIs dashboard |
| CAR — Causal Analysis | SP 1.1, 2.1 | ✅ | Retrospectiva S17 → AC-018-01 ShedLock implementado |

3. KPIs CMMI Sprint 18

| KPI | Valor S18 | Umbral |
| --- | --- | --- |
| Cobertura tests | 86% | ≥ 80% ✅ |
| Defectos producción | 0 | = 0 ✅ |
| CVEs críticos/altos | 0 | = 0 ✅ |
| NCs bloqueantes CR | 0 | = 0 ✅ |
| Sprint Goal | 100% | ≥ 90% ✅ |
| Deuda cerrada | 4 items | ≥ 2/sprint ✅ |
| PCI-DSS | req.3/8/10 validados | Nuevo KPI ✅ |

Tech Lead / CMMI Process Owner: ________________________   Fecha: 2026-05-07

SOFIA Documentation Agent — CMMI Evidence Package · Sprint 18 · BankPortal · 2026-05-07