EXPERIS | ManpowerGroup

Quality Summary

Sprint 25 FEAT-023

Proyecto: BankPortal — Banco Meridian

Sprint 25 | FEAT-023 | v1.25.0 | 16/04/2026

CONFIDENCIAL — Uso interno Experis

1. Dashboard de calidad

| Indicador | Valor S25 | Target | Semáforo |
| --- | --- | --- | --- |
| Tests PASS | 64/64 (100%) | ≥ 95% | GREEN |
| Cobertura | 89% | ≥ 85% | GREEN |
| Code Review | APPROVED 0 blocker | 0 blocker | GREEN |
| Security | GREEN 0 CVE crit/high | 0/0 | GREEN |
| SAST findings | 1 INFO cerrado | 0 blocker | GREEN |
| E2E Playwright | 2/2 PASS | 100% | GREEN |
| Smoke post-deploy | 20/20 | 100% | GREEN |
| Defectos prod | 0 | 0 | GREEN |
| Fidelidad visual | 15/36 resueltos | 100% | YELLOW |

2. Episodio de calidad — BUG-PO

36 bugs detectados en verificación visual PO post-G-6 (9C/14M/13m). Tratado como RSKM. 15 resueltos en ciclo 4-bugfix, 21 menores a S26. Acciones correctivas aprobadas:

- Checklist fidelidad BLOQUEANTE G-4 (LA-CORE-056)

- GR-API-001 contrato signo CARGO documentado en LLD (LA-CORE-055)

- GR-ANGULAR-001 select+ngModel+FormsModule en reset programático (LA-CORE-057)

3. Métricas acumuladas

| Métrica | S23 | S24 | S25 |
| --- | --- | --- | --- |
| SP delivered | 24 | 24 | 24 |
| Tests acum | 913 | 978 | 1042 |
| Cobertura | 87% | 89% | 89% |
| Defectos prod | 0 | 0 | 0 |
| Gates rework | 0 | 0 | 1 (BUG-PO) |