Evidencias CMMI Level 3 — Sprint 17

BankPortal · Banco Meridian · 2026-04-22

1. Declaración de conformidad

El Sprint 17 ha sido ejecutado conforme a los procesos CMMI Nivel 3 activos en el proyecto BankPortal. Todas las áreas de proceso aplicables han sido satisfechas con evidencia documental generada y persistida en el repositorio del proyecto.

2. Áreas de proceso — Evidencia

| Área de Proceso | SPs | Estado | Evidencia |
| --- | --- | --- | --- |
| PP — Project Planning | SP 1.1, 2.1, 3.1 | ✅ | SPRINT-017-planning.md, PROJECT-PLAN-v1.17.docx |
| PMC — Monitoring & Control | SP 1.1, 1.2, 1.3 | ✅ | Burndown, daily scrums, SPRINT-017-report.docx |
| RSKM — Risk Management | SP 1.1, 1.2, 1.3 | ✅ | RISK-REGISTER-Sprint17.docx, 2 riesgos cerrados |
| REQM — Requirements Mgmt | SP 1.1, 1.4 | ✅ | SRS-FEAT-015.md, TRACEABILITY-FEAT-015.docx |
| VER — Verification | SP 1.1, 2.1, 3.1 | ✅ | Code Review 0 NCs bloq., 615 tests PASS |
| VAL — Validation | SP 1.1, 2.1 | ✅ | QA sign-off, 85% cov, sprint goal 100% |
| CM — Config Management | SP 1.1, 1.2, 2.1 | ✅ | Git branching, v1.17.0 tag, release notes |
| MA — Measurement | SP 1.1, 1.2, 2.1 | ✅ | Velocidad 23.6 SP/sprint, NC-Tracker, dashboard |
| CAR — Causal Analysis | SP 1.1, 2.1 | ✅ | Retrospectiva S16 → acciones S17 implementadas |

3. KPIs CMMI

| KPI | Valor S17 | Umbral |
| --- | --- | --- |
| Cobertura tests | 85% | ≥ 80% ✅ |
| Defectos producción | 0 | = 0 ✅ |
| CVEs críticos/altos | 0 | = 0 ✅ |
| NCs bloqueantes CR | 0 | = 0 ✅ |
| Sprint Goal | 100% | ≥ 90% ✅ |
| Deuda cerrada | 3 items | ≥ 2/sprint ✅ |

Tech Lead / CMMI Process Owner: ________________________   Fecha: 2026-04-22

SOFIA Documentation Agent — CMMI Evidence Package · Sprint 17 · BankPortal · 2026-04-22