EXPERIS | ManpowerGroup

CMMI Level 3 — Evidencias Sprint 22

BankPortal — Banco Meridian

Proyecto: BankPortal — Banco Meridian

Sprint 22 | FEAT-020 | v1.22.0 | 02/04/2026

CONFIDENCIAL — Uso interno Experis

1. Evidencias por Área de Proceso

| Área | Práctica | Evidencia | Artefacto |
| --- | --- | --- | --- |
| PP | SP 1.1 Estimación | Sprint Planning aprobado G-1, 24 SP estimados | docs/sprints/SPRINT-022-planning.md + Confluence 7307265 |
| PP | SP 2.1 Plan proyecto | PROJECT-PLAN-v1.22.docx con cronograma pipeline SOFIA | word/PROJECT-PLAN-v1.22.docx |
| PMC | SP 1.1 Métricas | Dashboard regenerado en cada gate (GR-011). Velocity 24/24. | docs/dashboard/bankportal-global-dashboard.html |
| REQM | SP 1.1 Requisitos | SRS aprobado G-2. FA-index 78 func 188 BRs. validate PASS 8/8 | docs/functional-analysis/FA-FEAT-020-sprint22.md |
| VER | SP 3.1 Revisión código | Code Review APPROVED 0 bloqueantes. 14/14 checks. Guardrail OK | word/Code-Review-FEAT-020-Sprint22.docx |
| VAL | SP 2.1 Pruebas | QA Report 51/51 PASS. Gherkin 5/5. WCAG 2/2. | word/QA-Report-FEAT-020-Sprint22.docx |
| CM | SP 1.1 Config | Git commits. Flyway V24. Tag v1.22.0. BUILD SUCCESS mvn. | infra/compose/smoke-test-v1.22.0.sh |
| PPQA | SP 1.1 Proceso | Pipeline completo 9 steps. 46 LAs activas. LA-022-06/07/08. | docs/deliverables/sprint-22-FEAT-020/ |
| RSKM | SP 2.1 Riesgos | DEBT-037 identificado CVSS 2.1. Semáforo GREEN. Risk Register. | word/RISK-REGISTER-Sprint22.docx |
| DAR | SP 1.1 Decisiones | ADR-034 BigDecimal. ADR-035 Mock scoring. Decision Log. | word/Decision-Log-Sprint22.xlsx |

2. Gates aprobados con evidencia de firma

| Gate | Rol aprobador | Fecha | Condición |
| --- | --- | --- | --- |
| G-1 | Product Owner | 2026-04-02 | Sprint Goal aprobado. 24 SP. Jira iniciado. |
| G-2 | Product Owner | 2026-04-02 | SRS + FA-index 78 func 188 BRs. validate PASS 8/8. |
| HITL-PO-TL | Product Owner + Tech Lead | 2026-04-02 | UX + Prototipo 11 pantallas 3 flujos aprobado. |
| G-3 | Tech Lead | 2026-04-02 | HLD + LLD + ADR-034/035 + Confluence 7405570. |
| G-4 | Tech Lead | 2026-04-02 | 41 Java + 8 Angular + 11 tests + G-4b 9/9 OK. |
| G-5 | Tech Lead | 2026-04-02 | CR APPROVED 0 bloqueantes + Security GREEN. |
| G-6 | QA Lead + PO | 2026-04-02 | 51/51 PASS. LISTO PARA RELEASE SIN CONDICIONES. |
| G-7 | Release Manager | 2026-04-02 | Release Notes + Runbook + smoke-test generados. Auto. |
| G-8 | Project Manager | 2026-04-02 | 17 DOCX + 3 XLSX + FA docx 70KB. LA-021-03 cumplido. |